The Gallery Walk Project Schedule

Corresponding member: Chris Enck

***The 4 bits***

**Team Members PSU Email Alternate Email**

Tom Dippolito … [tcd5095@psu.edu](mailto:tcd5095@psu.edu) --------- [dippolitotom@gmail.com](mailto:dippolitotom@gmail.com)

Chris Enck … [cxe5058@psu.edu](mailto:cxe5058@psu.edu) --------- [cenck09@gmail.com](mailto:cenck09@gmail.com)

Naiqiang Lin … [nzl5150@psu.edu](mailto:nzl5150@psu.edu) --------- [linnaiqiang@gmail.com](mailto:linnaiqiang@gmail.com)

Nick Traini … [nwt5028@psu.edu](mailto:nwt5028@psu.edu) --------- [nt10307@gmail.com](mailto:nt10307@gmail.com)

**Client**

Dr. Adams … [jba4@psu.edu](mailto:jba4@psu.edu)

**Week Deliverables**

1 – 2/17 ------------------- Initial website designs: Color schemas, Text fonts, website icon

Central Menu: CSS for all styling, main menu and home view

2 – 2/24 ------------------- Database Schema for Gallery Owner, Gallery, Artwork and Artist

3 – 3/2 -------------------- Views for Login, Register and edit Account information

4 – 3/16 ------------------- Gallery Owner Registration and login functionality,

Gallery owner login session controller

5 – 3/23 ------------------- Add and Edit Gallery Information, Add and Edit Artist Information

6 – 3/30 ------------------- Add Artwork View, Edit Artwork View

Gallery, Artwork, Artist Image Upload

7 – 4/6 ------------------- Gallery Directory View, Gallery Information View,

Artwork Information View, Artist Information View

8 – 4/13 ------------------- Image download for Gallery, Artist and Artwork

9 – 4/ 20 ------------------- “About Us’ View, begin testing

10 – 4/27 ------------------- Testing and debugging